# .Mobile App Development (CIS4034-N)
Sprint Plan

# Completion Details

| Name: | Karan Desai | Date: | 09/11/2025 |
| --- | --- | --- | --- |
| Sprint number: | 1 | Tutor: | Julien Cordry |
| Project management tool: | https://trello.com/b/RDNlp631/my-trello-board |  |  |
| Git link: | https://github.com/karan1372001/SmartBudget |  |  |

# Introduction

Use this document to plan the next sprint. You will need to include this document in your submission.

# Sprint Details

What is the goal of this sprint?

The main objective of this sprint is to set up the development environment and establish the foundational structure for the SmartBudget mobile application. This sprint focuses on ensuring that all essential tools, frameworks, and repositories are properly configured to enable efficient development in future sprints. The key goals include: - Installing and configuring Android Studio with the necessary SDKs to enable Kotlin-based mobile development. - Creating the initial SmartBudget Kotlin project using Jetpack Compose for future UI design. - Running and testing a “Hello Android!” app on an emulator to confirm the environment is working correctly. - Setting up GitHub for version control and creating a private repository for source code management. - Creating a Trello board to manage Agile tasks and track sprint progress visually.

What are the essential user stories to be completed in this sprint?

- As a developer, I want to install and set up Android Studio with the required SDKs so I can start building the SmartBudget app. - As a developer, I want to create a new Kotlin project and confirm that it runs successfully on an emulator. - As a developer, I want to set up a private GitHub repository so I can securely store and manage my source code. - As a developer, I want to create a Trello board to organize my tasks and track progress during development.

What are the security considerations for features being developed in this sprint?

- The GitHub repository is set to private to protect the project’s source code and prevent unauthorized access. - No personal or user data is collected or stored in this sprint, since the focus is only on environment setup. - Any sensitive configuration files (such as API keys or credentials) will be excluded from version control. - Trello board access is restricted to the project owner to ensure that project information remains secure.