# Mobile App Development (CIS4034-N)
Sprint Plan

# Completion Details

| Name: | Karan Desai | Date: | 16/11/2025 |
| --- | --- | --- | --- |
| Sprint number: | 2 | Tutor: | Julien Cordry |
| Project management tool: | https://trello.com/b/GYj6yTsR/smartbudget-mobile-app-development-cis4034-n-plan-3 |  |  |
| Git link: | https://github.com/karan1372001/Smart_Budget |  |  |

# Introduction

# Sprint Details

This sprint focuses on building the first functional components of the SmartBudget application. After setting up the environment and project structure in Sprint 1, Sprint 2 aims to implement the initial UI screens and navigation flow using Jetpack Compose. This includes creating the Splash Screen, Onboarding Screen, Login Screen, and Sign-Up Screen while ensuring seamless transitions between them.

What is the goal of this sprint?

The main objectives of Sprint Plan 2 are: - To design and implement the core onboarding flow of the SmartBudget app. - To create the following UI screens using Jetpack Compose: - Splash Screen - Onboarding Screen - Login Screen - Signup Screen - To implement navigation between screens using Compose state management. - To test each screen on an emulator to ensure correct UI rendering and transitions. - To integrate the code into GitHub with proper commits.

What are the essential user stories to be completed in this sprint?

- As a new user, I want to see a splash screen so that the app looks modern and professional. - As a new user, I want to view an onboarding screen so I understand what the app offers. - As a returning user, I want a login screen so I can access my SmartBudget account. - As a new user, I want a signup screen so I can register for SmartBudget. - As a developer, I want to implement clean navigation so screens flow smoothly.

- What are the security considerations for features being developed in this sprint?

- No real user data or authentication is implemented in this sprint, which reduces security risks at this early stage. - Any email and password fields in the UI are only used for testing and are not stored or logged anywhere. - The GitHub repository for the project remains private so that the source code is not publicly accessible. - Since this sprint only focuses on front-end UI screens and simple navigation, there is no handling of real credentials yet, which helps keep the app safe during development.