# Mobile App Development (CIS4034-N)
Sprint Plan

# Completion Details

| Name: | Karan Desai | Date: | 16/11/2025 |
| --- | --- | --- | --- |
| Sprint number: | 3 | Tutor: | Julien Cordry |
| Project management tool: | https://trello.com/b/GYj6yTsR/smartbudget-mobile-app-development-cis4034-n-plan-3 |  |  |
| Git link: | https://github.com/karan1372001/Smart_Budget |  |  |

# Introduction

# Sprint Details

In Sprint 2, I completed the full UI flow of the SmartBudget app, including Splash Screen, Onboarding Screen, Login Screen, and Sign-Up Screen, along with basic navigation between each screen.
For Sprint 3, the focus shifts from UI-only work to functional integration. The aim is to introduce Firebase Authentication, apply password validation rules, and set up the foundation for the app’s Home Dashboard.

What is the goal of this sprint?

The main goal of Sprint 3 is to connect the SmartBudget app to Firebase and make the app capable of performing real user registration and login. This sprint also includes improving the login and signup UI to validate passwords properly and preparing the first version of the Home Screen (placeholder).

What are the essential user stories to be completed in this sprint?

- As a user, I want my password to be validated (uppercase, lowercase, numbers, special characters, and minimum length) so that I cannot create a weak or unsafe password. - As a user, I want to see clear error messages if my login/signup details are incorrect so I can fix them easily. - As a user, I want to log in using Firebase Authentication so that my login is real and secure. - As a logged-in user, I want to be taken to a basic Home Dashboard screen after logging in so I know the login was successful. - As a user, I want the Home Dashboard UI layout designed (even as a mockup) so I understand how navigation will work in future sprints.

- What are the security considerations for features being developed in this sprint?

- Password validation ensures users cannot set weak passwords, reducing security risks. - Firebase Authentication handles credentials securely, so the app does not store passwords locally. - Error messages must not reveal sensitive information (no detailed “wrong password” messages). - All communication with Firebase uses encrypted TLS connections. - Email and password values must never be printed in logs or stored in plain text. - The GitHub project remains private to protect API keys and code.