# Mobile App Development (CIS4034-N)
Sprint Plan

# Completion Details

| Name: | Karan Desai | Date: | 30/11/2025 |
| --- | --- | --- | --- |
| Sprint number: | 4 | Tutor: | Julien Cordry |
| Project management tool: | https://trello.com/b/WClIKK5s/smartbudget-mobile-app-development-cis4034-n-plan-2 |  |  |
| Git link: | https://github.com/karan1372001/Smart_Budget |  |  |

# Introduction

# Sprint Details

Now that Login, Signup, Onboarding, Splash, Navigation Bar, and Home Screen structure are working, next week I will focus on adding real app features.

What is the goal of this sprint?

The goal of Sprint 4 is to start adding real data features using Firebase Firestore. This week, I will make the SmartBudget app store simple user information (like transactions or balance entries) in the cloud. I will also update the Home Dashboard to load the user’s data from Firestore and show basic placeholders for future budgeting features. This sprint moves the app from just UI and authentication to real working functionality.

What are the essential user stories to be completed in this sprint?

- As a user, I want to add a simple transaction (amount + note) so that my information is saved in Firestore. - As a user, I want the Home Dashboard to load my saved data, so I can see my balance or previous entries. - As a user, I want a clear message when my data is saved successfully or if there is an error. - As a developer, I want to connect Firestore properly, so the app can read and write data securely for each user.

What are the security considerations for features being developed in this sprint?

- Firestore must use Firebase Security Rules so only the logged-in user can read or write their own data. - The app must not store any sensitive data locally (no saving passwords on the device). - Every database read/write must use the user’s UID, preventing users from accessing someone else’s information. - Error messages must stay simple (e.g., “Something went wrong”) so they do not expose technical details or database structure.